LHC commissioning with protons – organisation

R.Bailey

# Introduction

The following concentrates on commissioning the LHC machine with protons. The detailed organisation for the technical services, the LHC injectors and the LHC cryogenics are not discussed. It is understood that these activities will together require several people on shift in the control room. Hardware commissioning is assumed to have been successfully completed. Ions will come later.

The overall picture is to have a central team of people driving the LHC beam commissioning, whose main thrust is to press on with the agreed program. This team works 24/7, and hence is composed of shift workers and associated supervision.

This team must have considerable and effective support for many accelerator systems. This support is a major enterprise, and will need to be organised effectively.

# Organisation

# Roles and responsibilities

## Machine Coordinator

Role: Take overall responsibility for the LHC machine for a period of 1 week:

- Definition of the LHC commissioning program

- Implementation of the agreed LHC commissioning program

- Supervising and directing the shift crews

- Ensuring the necessary follow up is done

- Chairing daily commissioning meetings

- Reporting progress and problems to the wider community

## Commissioner 				Year 1, maybe Year 2

Role: To execute the LHC commissioning program during an 8 hour shift:

- Definition of the LHC commissioning program

- Pushes forward the agreed LHC commissioning program during a shift

- Hands-on work on the machine

- Make the necessary beam measurements and implement corrections

- Pass on information to EICs for incorporation into routine operations

- Not obliged to stay in CCC if there is no beam

- Scheduled ~weekly, according to needs

- Committed to doing this until LHC operation becomes routine enough for EICs

## Engineer in Charge (EIC)			Long term (years)

Role: To run the LHC machine during an 8 hour shift:

- Definition of the LHC commissioning program

- Assumes overall responsibility for the LHC machine from the CCC

- Drive the machine through the regular operational cycle

- Establish procedures for future operation

- Scheduled shift work weeks or even months in advance

## Control Room Operator			Long term (years)

Role: to assist the EIC during an 8 hour shift.

- Equipment checking and surveillance

- Beam monitoring and correction

- Drive the machine through the regular operational cycle

- Establish procedures for future operation

- Scheduled shift work weeks or even months in advance

## Personnel

The following names have been agreed between S.Myers, R.Bailey, P.Collier, O.Bruning and the people concerned.

### Machine coordinators

| Name | Group |
| --- | --- |
| R.Bailey | OP |
| M.Lamont | OP |
| (O.Bruning) | ABP |
| (P.Collier) | OP |

### Commissioners

| Name | Group |  |
| --- | --- | --- |
| Arduini | ABP | OK |
| Assmann | ABP | OK |
| Fartoukh | ABP | OK |
| Giovannozzi | ABP | OK |
| Uythoven | BT | OK |
| Wenninger | OP | OK |
| Zimmermann | ABP | OK |

### EICs

Aim to hire staff into AB-OP-LHC with a range of experience

| Name | Start date |
| --- | --- |
| S.Redaelli | 01.06 |
| M.Gruwe | 01.06 |
| R.Alemany | 08.06 |
| L.Ponce | 08.06 |
| W.Venturini | 01.07 |
| V.Kain | 06.07 |
| A.Macphersen | 11.07 |

### Operators

Pool of 12 under training

| Name | Beam experience end 06 | LHC experience end 06 |
| --- | --- | --- |
| M.Albert | SPS expert, PS experience | Tevatron 05 | SM18 05 | LSAT | HWC 06 |
| G.Crockford | SPS expert, PS experience | Tevatron 05 | SM18 05 | LSAT | HWC 06 |
| A.Rey | SPS expert, PS experience | Tevatron 07 |  | LSAT |  |
| R.Giachino | SPS expert | Tevatron 05 |  |  | HWC 05-06 |
| L.Normann | SPS expert | Tevatron 06 |  | LSAT | HWC 06 |
| D.Jacquet | SPS expert | Tevatron 06 |  | LSAT | HWC 05-06 |
| R.Suykerbuyk | PS expert | Tevatron 06 | SM18 05 |  | HWC 06 |
| GH.Hemelsoet | PS expert | Tevatron 05 | SM18 04-06 |  |  |
| E.Veyrunes | SPS experience | Tevatron 07 | SM18 04-06 |  |  |
| F.Pirotte | SPS experience | Tevatron 07 | SM18 04-06 |  |  |
| F.Follin | SPS expert |  |  |  |  |
| L.Pereira | SPS expert |  |  |  |  |

## Accelerator Systems

The LHC is an aggregate of accelerator systems, with dependencies between many of them. Some of these systems can be thought of as predominately equipment systems (such as magnet circuits and power converters), some are better thought of as essentially beam-based systems (such as the machine aperture), while most fall in between, requiring both equipment and accelerator physics expertise. All of these systems have to be commissioned with beam and will subsequently require expert support to maintain performance at the required level.

For this we need to define a person or a small team of persons who will assume overall responsibility for each system as far as performance with beam is concerned. This person or team should;

- Ensure beforehand that the system specification is clear and that all necessary tools, including software, are in place for first beam or when required.

- Ensure that the system performs to specification as far as the beam is concerned.

- Ensure that all the necessary beam measurements are performed during commissioning and that any necessary corrective actions are implemented.

- Take account of other dependent systems.

- Do this in close collaboration with the central commissioning team described above.

|  | Accelerator systems | Responsible | LHCCWG |
| --- | --- | --- | --- |
| Technical Services | TI operations | P.Sollander | PC |
|  | Controls | H.Schmickler | ML |
|  | Electrical supply | F.Rod Mateos | RB |
|  | Cooling and ventilation | J.Inigo-Golfin | RB |
|  | Access & safety systems | T.Pettersson | MG |
| Hardware Commissioning | Cryogenics | L.Serio | GA, SR, WV |
|  | Main Ring Magnets Performance | A.Siemko | WV, MG |
|  | Insertion Magnets Performance | R.Ostojic | WV, MG |
|  | PIC | B.Puccio | WV, JU |
|  | QPS | K.H.Mess | WV, JU |
|  | Power converters | F.Bordry | WV, JU |
|  | Magnetic Model | L.Bottura | WV, MG, SF |
| Beam Commissioning | High level controls | M.Lamont | Lots (see details) |
|  | Timing Systems | J.Lewis | ML |
|  | Vacuum | N.Hilleret | RA, FZ, GA |
|  | Machine Protection Systems | R.Schmidt | JU, JW, VK, AM |
|  | Radiation Protection | D.ForkelWirth | RA, PC |
|  | Radiation monitoring | T.Wijnands | RA, PC |
|  | Beam Transfer | V.Mertens | JU, JW, VK |
|  | Beam Instrumentation | R.Jones | Lots (see details) |
|  | RF | T.Linnecar | GA, MG, WV |
|  | Collimation | R.Assmann | RA, SR |
|  | Experimental Conditions | H.Burkhardt | HB, AM |
|  | Operations | R.Bailey | Lots (see details) |
|  | Accelerator physics | O.Bruning | Lots (see details) |

## Summary of who is doing what

### EICs

| Name | Accelerator systems |
| --- | --- |
| M.Gruwe | Procedures |
|  | Beam in the Injectors |
|  | RF |
|  | Access |
| S.Redaelli | Procedures |
|  | Squeeze |
|  | Collimation |
|  | Aperture |
| R.Alemany | Procedures |
|  | Sequencer |
| L.Ponce | Procedures |
|  | Beam loss monitors |
| W.Venturini | Procedures |
|  | Magnets performance MPP |
|  | Magnetic model |
|  | PIC, QPS, Power convertors |
| V.Kain | Procedures |
|  | Machine protection |
|  | MCS |
| A.Macphersen | Procedures |
|  | Experimental conditions |
|  | Machine protection |

### Commissioners

| Name | Accelerator systems |
| --- | --- |
| G.Arduini | Beam in the Injectors |
|  | Cryogenics |
|  | Vacuum |
|  | RF |
|  | Screens |
| R.Assmann | Collimation |
|  | Vacuum |
|  | Radiation protection/monitoring |
|  | Collisions and beam-beam |
|  | BLM |
|  | Luminosity and monitors |
| S.Fartoukh | Magnets performance |
|  | Magnetic model |
|  | Optics |
|  | PLL |
| M.Giovannozzi | Magnets performance |
|  | Magnetic model |
|  | Optics |
|  | Beta beating |
|  | Profile monitors |
| J.Uythoven | Beam transfer |
|  | Machine protection systems |
|  | PIC, QPS, Power convertors |
| J.Wenninger | Beam transfer |
|  | Machine protection systems |
|  | Beta beating |
|  | BPM and orbit |
|  | PLL |
| F.Zimmermann | Vacuum |
|  | Lifetimes |
|  | Aperture |
|  | Separation and crossing |
|  | Impedance |
|  | Schottky monitors |
|  | Luminosity monitors |

# Text boxes

Operator

Scheduled shifts long term

7 needed

EIC

Scheduled shifts long term

7 needed

Commissioner

Scheduled shifts years 1, 2

Pool of at least 7 needed

Accelerator Systems

As required

Defined responsibilities

Machine Coordinator

Weekly responsibility

3 needed